Noah's Ark OS

Product Backlog

v1.3  |  12 March 2026  |  Sprint 3 Closed

# Summary

| Category | Total | Done | Sprint 4 | Backlog | Notes |
| --- | --- | --- | --- | --- | --- |
| Engine | 9 | 6 | 1 | 3 | BL-E06, BL-E07, BL-E08 partial remain |
| UI | 9 | 4 | 3 | 4 | BL-U07/08/09 new Sprint 4 items |
| Oracle | 3 | 1 | 0 | 2 |  |
| Infra | 7 | 2 | 2 | 4 | BL-I06/07 new anchor items |
| Character | 2 | 0 | 1 | 1 | BL-C01 new this sprint |
| New Tiles | 2 | 0 | 0 | 2 | T119, T120 Sprint 5+ |
| Quality | 4 | 2 | 0 | 3 | BL-Q02/E10 closed Sprint 3 |
| Data | 2 | 0 | 0 | 2 |  |
| Platform | 2 | 0 | 0 | 2 |  |
| TOTAL | 40 | 15 | 7 | 23 |  |

# Changelog

| Version | Date | Changes |
| --- | --- | --- |
| v1.0 | 06 Mar 2026 | Initial backlog — 35 items across 8 categories. |
| v1.1 | 08 Mar 2026 | Added BL-I04 (T108 None-Guard). Sprint 1 scope finalised. |
| v1.2 | 09 Mar 2026 | Sprint 1 closed. 8 items marked Done/Built. Added BL-E05–07, BL-U04–05, BL-O02–03, BL-I05, BL-Q01–03, BL-D01–02, BL-P01–02, BL-N01–02. |
| v1.3 | 12 Mar 2026 | Sprint 3 closed. BL-E05 (Done), BL-Q02 (Done), BL-E10 (Done), BL-E08 (Partial — foundation built, stress test pending), BL-T05 (Done — new category Character). Added BL-I06, BL-I07, BL-U07, BL-U08, BL-U09, BL-C01, BL-N02 revised. Sprint 4 scope set. |

# Engine Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-E01 | Scene End Detection | T114+T106 | Engine | Done | [[SCENE_END]] signal. T114 detects, strips, triggers archive. Verified. |
| BL-E02 | Character Identity Stability | T103+T106+T107 | Engine | Done | last_utterances anti-repetition. Stress test passed Sprint 2. |
| BL-E03 | Pace Control | T111+T114 | Engine | Done | Digital/Human/Cinematic dropdown. pace_delay() formula. |
| BL-E04 | Context Poisoning Prevention | T104 | Engine | Done | Pinned (2) + sliding (8) hybrid. Stress test passed Sprint 2. |
| BL-E05 | Scene Role Boundary | T103+T106+T111 | Engine | Done | Per-scene role injected as hard constraint in T103 persona. UI Role field in cockpit. Sprint 2. |
| BL-E06 | Turn Order Control | T114+T111 | Engine | Backlog | Urge/threshold competitive selection built Sprint 2. Creator manual override still open. |
| BL-E07 | Passive Character Reactions | T106+T114 | Engine | Backlog | Passive characters should generate [Thought] only — no speech. Currently silent. |
| BL-E08 | Objective Leakage | T103+T106+T111+T114 | Engine | Partial — Sprint 4 stress test | Scene Context / Private Briefing split built Sprint 3. Stress test across 15+ turns still pending. |
| BL-E10 | Phantom Character Fix | T106 | Engine | Done | Witness Rule constraint in T106. No hallucinated participation. Sprint 3. |

# UI Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-U01 | Cockpit Button Semantic Rework | T111 | UI | Done | New Scene / Start / Pause-Resume / Reset Ark. Sprint 1. |
| BL-U02 | HTML Card Console | T111 | UI | Done | Replaced plain Textarea with per-turn HTML cards. Mode toggle removed. Sprint 3. |
| BL-U03 | Searchable Character Roster | T111 | UI | Backlog | Filter/search Mission Personnel when soul count > 10. |
| BL-U04 | Scene Template UI (Scene Wizard) | T119 | UI | Backlog | Creator describes scene in plain language. T119 drafts env + objective + roles. Sprint 5+. |
| BL-U05 | Soul Dossier Editor | T111+T107 | UI | Backlog | In-app soul JSON editing without touching files directly. |
| BL-U06 | Mission Personnel Scrollbar Fix | T111 | UI | Done | overflow:visible on cockpit rows. Sprint 1. |
| BL-U07 | Action-Only Speech Placeholder | T111 | UI | Sprint 4 | 💬 -- on turns with no quoted speech. Two-line patch. |
| BL-U08 | Maya Reflection Card | T111 | UI | Sprint 4 | Maya reflection as distinct indigo HTML card, not plain log line. |
| BL-U09 | Full UI Aesthetic Elevation | T111+T117 | UI | Sprint 4 — Design Only | Cockpit visual upgrade. Design spec this sprint, build Sprint 5. |

# Oracle Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-O01 | Oracle Scroll Containment | T112 | Oracle | Done | Textarea replaces Output widget. Sprint 1. |
| BL-O02 | Oracle Response Formatting | T110+T112 | Oracle | Backlog | Structured sections: Personnel, Cost, Chronicle excerpt. |
| BL-O03 | Oracle History Search | T110 | Oracle | Backlog | Search archive files by keyword across sessions. |

# Infra Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-I01 | Multi-World Support | T107+T100 | Infra | Backlog | Multiple world configs. Creator switches worlds without code changes. |
| BL-I02 | Archive Browser | T109+T111 | Infra | Backlog | In-notebook UI to browse and replay past scene archives. |
| BL-I03 | Auto Git Commit on Archive | T109 | Infra | Backlog | Auto-commit to GitHub after each [[SCENE_END]]. See BL-P01. |
| BL-I04 | Token Sentinel None-Guard | T108 | Infra | Done | int(x or 0) guard on token counts. Sprint 1. |
| BL-I05 | BFT as Cockpit Button | T116+T111 | Infra | Backlog | T116 SmokeTester as single cockpit button. Currently manual cell. |
| BL-I06 | Token Ledger Redesign | T108+T109+T111+T114 | Infra | Sprint 4 | Per-scene, per-turn, per-character token segregation. Anchor item. |
| BL-I07 | Scene Boundary Markers | T109+T107 | Infra | Sprint 4 | SCENE_BOUNDARY written to global_history. T107 reload_history(). Foundation for Scene History Manager UI. |

# Character Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-C01 | Maya Redesign — Space Psychologist | T105+souls JSON | Character | Sprint 4 | Maya reads people and behaviour under pressure. Soul JSON + close_scene() prompt rewrite. |
| BL-C02 | Speaker Distribution Balance | T114 | Character | Backlog | Inquisitive characters dominate turn selection. Threshold tuning or character-type weighting needed for more even distribution in non-design-intentional imbalances. |

# Quality Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-Q01 | Maya Template Phrase Reduction | T106+T105 | Quality | Backlog | Maya narration reuses template phrases. Inject variation constraints. |
| BL-Q02 | Third-Person Self-Reference Fix | T106 | Quality | Done | Hard constraint: no name-in-third-person in Speech. Sprint 3. |
| BL-Q03 | Character Voice Consistency | T103+T106 | Quality | Backlog | Vocabulary and tone drift mid-scene. Strengthen identity anchoring. |
| BL-Q04 | Archive Quality Score | T109+T120 | Quality | Backlog | Quality metadata block per archive. Needs T120 Orchestrator. |

# New Tiles Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-N01 | T119 Scene Wizard | T119 (New) | New Tile | Backlog | Generative scene setup. LLM drafts Env, Objective, Roles from plain language. Sprint 5+. |
| BL-N02 | T120 Orchestrator | T120 (New) | New Tile | Backlog | Director layer. Monitors role adherence, quality, narrative progress. Creator injection field for live scene control — extends/closes scenes without hard-kill. Sprint 5+. |

# Data Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-D01 | Maya Training Data Export | T105+T109 | Data | Backlog | JSON-L export of archives in Maya training format. Turn metadata, quality scores, character labels. |
| BL-D02 | Scene Metadata Tagging | T109 | Data | Backlog | Tag each archive: scene type, character count, turn count, world name, quality score. |

# Platform Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-P01 | GitHub Auto-Commit on Archive | T109 | Platform | Backlog | Auto-commit archives to GitHub after each completed scene. |
| BL-P02 | Codespaces Startup Script | Platform | Platform | Backlog | devcontainer.json with auto pip install and .env template. |

Noah's Ark OS Product Backlog v1.3  |  12 March 2026