Noah's Ark OS

Sprint Master Tracker

All Sprints — Running Record

v1.3  |  12 March 2026

Noah (SK) & C

# Chapter Map

| Chapter | Focus | Sprint(s) | Status | Notebook |
| --- | --- | --- | --- | --- |
| Chapter 2.0 | Dynamic Scene Ingestion | Pre-Sprint | Closed | v1.x series |
| Chapter 2.1 | Tile Architecture Foundation | Pre-Sprint | Closed | v1.7.x |
| Chapter 2.2 | Sprint 0 — Migration & Stability | Sprint 0 | Closed | v1.8.0 |
| Chapter 2.3 | Multi-Character Scene Reliability | Sprint 1+2 | Closed | v1.8.0 → v1.9.4 |
| Chapter 2.4 | Scene Quality & Character Integrity | Sprint 3 | Closed | v2.0.0 |
| Chapter 2.5 | Token Intelligence & Scene Control | Sprint 4 | 🟡 Open | v2.1.0 (target) |
| Chapter 2.6 | UI Elevation & Scene Manipulation | Sprint 5 | Planned | v2.2.0 (target) |
| Chapter 3.0 | Platform — Web, Auth, Tester Deploy | Sprint 6+ | Future | TBD |

# Sprint 1 — Chapter 2.3 Part 1

| Attribute | Value |  |
| --- | --- | --- |
| Chapter | 2.3 — Multi-Character Scene Reliability |  |
| Dates | 08 March → 09 March 2026 |  |
| Status | ✅ Closed |  |
| Notebook | Noahs_Ark_v1.8.0_08032026_sprint1.ipynb |  |

| ID | Item | Priority | Result |
| --- | --- | --- | --- |
| BL-E01 | Scene End Detection | Critical | ✅ Done |
| BL-E03 | Pace Control | High | ✅ Done |
| BL-U01 | Cockpit Button Semantic Rework | High | ✅ Done |
| BL-U06 | Mission Personnel Scrollbar Fix | Medium | ✅ Done |
| BL-O01 | Oracle Scroll Containment | Medium | ✅ Done |
| BL-I04 | Token Sentinel None-Guard | Medium | ✅ Done |
| BL-E02 | Character Identity Stability | High | ✅ Built (stress test Sprint 2) |
| BL-E04 | Context Poisoning Prevention | High | ✅ Built (stress test Sprint 2) |

# Sprint 2 — Chapter 2.3 Part 2

| Attribute | Value |  |
| --- | --- | --- |
| Chapter | 2.3 — Multi-Character Scene Reliability |  |
| Dates | 09 March → 11 March 2026 |  |
| Status | ✅ Closed |  |
| Notebook (final) | Noahs_Ark_v1.9.4_11032026_sprint2_fixes.ipynb |  |

| ID | Item | Priority | Result |
| --- | --- | --- | --- |
| BL-E05 | Scene Role Boundary | Critical | ✅ Done |
| BL-M01/BL-T05 | Maya Scene Closing Thought | Medium | ✅ Done |
| BL-E04 | Context Stress Test | High | ✅ Passed |
| BL-E02 | Anti-Repetition Stress Test | High | ✅ Passed |
| BL-E09 | Urge-Based Turn Selection | Sprint Addition | ✅ Done |
| — | Event Classification Engine (3-layer) | Sprint Addition | ✅ Done |
| — | Story/Debug Console Toggle | Sprint Addition | ✅ Done (superseded Sprint 3) |

# Sprint 3 — Chapter 2.4

| Attribute | Value |  |
| --- | --- | --- |
| Chapter | 2.4 — Scene Quality & Character Integrity |  |
| Dates | 11 March → 12 March 2026 |  |
| Status | ✅ Closed |  |
| Notebook (final) | Noahs_Ark_v2.0.0_12032026_sprint3.ipynb |  |

| ID | Item | Priority | Result |
| --- | --- | --- | --- |
| BL-Q02 | Third-Person Self-Reference Fix | Medium | ✅ Done — T106 v5.5.0 |
| BL-E10 | Phantom Character Fix | High | ✅ Done — T106 v5.5.0 |
| BL-E08 | Objective Leakage / Private Briefing | High | ✅ Foundation Built — stress test pending |
| BL-T05/BL-C01 | Maya Knowledge Base | Medium | ✅ Done — T105 v5.2.0 |
| BL-U02 | HTML Card Console | High | ✅ Done — T111 v5.10.1 |

# Sprint 4 — Chapter 2.5

| Attribute | Value |  |
| --- | --- | --- |
| Chapter | 2.5 — Token Intelligence & Scene Control |  |
| Start | 12 March 2026 |  |
| Status | 🟡 Open |  |
| Target Notebook | Noahs_Ark_v2.1.0_DDMMYYYY_sprint4.ipynb |  |

| ID | Item | Priority | Status |
| --- | --- | --- | --- |
| BL-I06 | Token Ledger Redesign | Critical | ☐ Open |
| BL-I07 | Scene Boundary Markers + T107 reload_history() | High | ☐ Open |
| BL-C01 | Maya Redesign — Space Psychologist | Medium | ☐ Open |
| BL-U07 | Action-Only Speech Placeholder | Low | ☐ Open |
| BL-U08 | Maya Reflection Card | Low | ☐ Open |
| BL-U09 | UI Elevation — Design Session | Medium | ☐ Open |

# Sprint 5 — Chapter 2.6 (Planned)

| Attribute | Value |  |
| --- | --- | --- |
| Chapter | 2.6 — UI Elevation & Scene Manipulation |  |
| Status | Planned — not scoped |  |
| Likely Items | BL-U09 build (UI elevation), BL-I07 History Manager UI panel, BL-I05 BFT button, BL-E08 stress test, BL-E07 Passive Character Reactions |  |

# Version History — Notebooks

| Version | Date | Sprint | Key Changes |
| --- | --- | --- | --- |
| v1.7.1 | 05 Mar | Pre | Errors Visible. T102/T115 console routing. |
| v1.8.0 | 08 Mar | Sprint 1 | Sprint 1 complete. 8 DoD items. |
| v1.9.0 | 09 Mar | Sprint 2 | BL-E05 Role Boundary + BL-M01 Maya Thought. T103 v5.3, T105 v5.1, T111 v5.8. |
| v1.9.1 | 10 Mar | Sprint 2 | Urge-based competitive speaker selection. T114 v5.4. |
| v1.9.2 | 10 Mar | Sprint 2 | Cockpit vertical stack layout. T111 v5.9. |
| v1.9.3 | 10 Mar | Sprint 2 | Expression threshold + 3-layer event classifier. T114 v5.5, T111 v5.9.1. |
| v1.9.4 | 11 Mar | Sprint 2 | Tiebreak randomisation, contradiction tightening, threshold floor, Story/Debug toggle. |
| v2.0.0 | 12 Mar | Sprint 3 | BL-Q02/E10/E08/T05/U02. HTML cards. Private briefings. Maya KB. T103 v5.4, T106 v5.5, T111 v5.10.1. |
| v2.1.0 | TBD | Sprint 4 | Token Ledger, Scene Boundaries, Maya Psychologist, UI fixes. |

Noah's Ark OS Sprint Master Tracker  |  12 March 2026