Noah's Ark OS

Sprint 5 Retrospective

Chapter 2.6 — Speaker Dynamics & Scene Integrity

v1.0  |  13 March 2026  |  Sprint 5 Closed

# Sprint Summary

Sprint 5 goal: fix speaker distribution imbalance, harden scene integrity, and verify stress-test capability across 15+ turns. All primary items passed. BL-Q04 Maya Silence Attribution carries forward as partially complete — the data hook was built but the narration prompt requires a second pass in Sprint 6.

| Sprint | Chapter | Start | End | Status |
| --- | --- | --- | --- | --- |
| Sprint 5 | Chapter 2.6 | 13 March 2026 | 13 March 2026 | ✅ Closed |

# Definition of Done

| Area | Criterion | Result |
| --- | --- | --- |
| Engine | Valentina speaks within 5 turns in a 3-character lobby scene (BL-C02) | ✅ PASSED — turn 2, Scene 5 |
| Engine | No self-reference failures across all 5 scenes (BL-T03) | ✅ PASSED |
| Engine | Thought blocks vary across consecutive unselected turns (BL-T06) | ✅ PASSED |
| Engine | Mid-scene character entry fires SCENE_EVENT in history (BL-E11) | ✅ PASSED — Suryan entry, Scene 4 turn 3 |
| Engine | Scene 4 runs 15+ turns cleanly as stress test (BL-E08) | ✅ PASSED — 15 turns, $0.066 |
| Quality | Maya silence attribution distinguishes mechanical vs intentional silence (BL-Q04) | ⚠️ PARTIAL — hook built, narration still poeticises silence |
| Infra | BFT SmokeTester accessible as cockpit button (BL-I05) | ✅ PASSED |
| Validation | T116 BFT passes clean on Sprint 5 notebook | ✅ PASSED |
| Validation | Full 5-scene chain runs and archives cleanly | ✅ PASSED |
| GitHub | Sprint 5 notebook committed on sprint-5 branch | ✅ PASSED |

# Notebook Versions

| Version | What Changed | Key Tiles |
| --- | --- | --- |
| v2.2.0 (final) | BL-C02 speaker distribution + BL-T03 name injection + BL-E11 mid-scene entry + BL-Q04 partial hook + BL-I05 BFT button | T114 v5.5.3, T103 v5.4.1, T111 v5.10.3, T105 v5.3.1, T116 v1.2.3 |

# What We Built

## BL-C02 — Speaker Distribution Fix

T114 SIM_CONDUCTOR urge initialisation changed from flat 7.0 to threshold + 1.5 per character. Every character now starts with an equal margin of 1.5 regardless of tone. Differentiation emerges from event response and per-tone increment rates, not from a starting handicap. Valentina Tereshkova (threshold 7.0) now enters with urge 8.5 rather than 7.0, giving her margin 1.5 on turn 1 — matching Vel and Rebecca. Confirmed in Scene 5: Valentina fired on turn 2 (Sprint 4 equivalent was turn 6).

## BL-T03 — Name Injection Fix

T103 IDENTITY_VAULT now injects "Your name is {name}." as the literal first line of the persona string before any other identity content. Zero self-reference failures observed across all five Sprint 5 scene runs.

## BL-E11 — Mid-Scene Character Entry

T111 COMMAND_CENTER detects active_souls delta on pause-resume. When a new character is added mid-scene, a [SCENE_EVENT]: {name} has entered the room. entry is written to global_history before the next turn fires. Confirmed in Scene 4: Suryan Swaminathan entered at turn 3 with clean event notation. The Abdul-Suryan interview ran 15 turns with a 9:6 turn split — substantially healthier than Sprint 4's 8:2 ghost entry artefact.

## BL-Q04 — Maya Silence Attribution (Partial)

T105 MAYA_META_OBSERVER close_scene() now accepts a turns_per_character dict. The data hook is present and the dict is populated. However, Maya's narration prompt does not yet make sufficient use of it — Scene 3's reflection still described Valentina's mechanical silence as "consistent stillness and quiet strength." The fix is confirmed partial. Sprint 6 will add explicit silence-labelling logic to the close_scene() prompt so Maya can distinguish between characters with zero selections (mechanical ceiling) and characters who spoke minimally but were selected.

## BL-I05 — BFT as Cockpit Button

T116 SMOKE_TESTER is now accessible as a single button in the cockpit panel. Removes the requirement to manually execute the BFT cell. T116 v1.2.3. BFT passed clean on Sprint 5 notebook.

# Scene Runs

| Scene | Title | Turns | Cost | Key Result |
| --- | --- | --- | --- | --- |
| 1 | Training Room 4B | 5 | $0.011 | Clean orientation. Sarah called move-out on turn 4. |
| 2 | The Waiting Lobby (full cast) | 12 | $0.048 | Valentina: 1 turn at turn 5 — threshold 7.0 requires passive accumulation in 5-char scenes. Expected. |
| 3 | Lobby Minus Abdul | 4 | $0.016 | Rebecca called on turn 4. Valentina 0 turns in 4-turn scene — too short for passive accumulation. Acceptable. |
| 4 | The Interview — Abdul + Suryan | 15 | $0.066 | BL-E08 stress test passed. 9:6 Suryan:Abdul split. Clean entry event. All 5 metrics covered. |
| 5 | Final Lobby — Vel + Valentina | 8 | $0.046 | BL-C02 confirmed: Valentina fires turn 2. Mercury program briefing landed. Best Valentina output to date. |

# Issues Found — Sprint 6 Scope

| ID | Issue | Severity | Sprint |
| --- | --- | --- | --- |
| BL-Q04 | Maya narration still poeticises mechanical silence as intentional withdrawal. Prompt-level fix required in close_scene(). | High | Sprint 6 |
| BL-U10 (new) | Init display label reads "Urge: 7" flat. Internal init is correct (threshold + 1.5) but the cockpit banner is misleading. Cosmetic one-liner fix. | Low | Sprint 6 |

# Key Learnings

Equal starting margins are the correct fix. Urge init = threshold + 1.5 gives every character the same entry advantage. Tone differentiation then emerges organically through the event system and per-tone increment rates — exactly where it should come from.

Valentina in a 12-turn full-cast lobby still speaks only once. This is not a bug. With four active characters generating event spikes she cannot match (no direct address, no domain triggers), passive ticking alone is insufficient in short scenes. The briefing is working — the constraint is architectural. Scene design (smaller cast, direct address) is the lever.

The 15-turn interview (Scene 4) is the cleanest data produced to date. A two-character structured interrogation with inverted urge dynamics (interviewer low, candidate high) produces deep, high-quality dialogue. This pattern should inform T119 Scene Wizard — interview as a named scene type with pre-set urge parameters.

Maya's close_scene() misread is a prompt problem, not a data problem. The turns_per_character dict is present. The narration just does not use it. A targeted instruction in the prompt ("if a character has zero turns, state this explicitly — do not interpret it as intentional behaviour") should resolve the issue cleanly.

# Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0 | 13 Mar 2026 | SK + C | Sprint 5 retrospective created. Sprint closed. |