Noah's Ark OS

Sprint 6 Plan

Chapter 2.7 — Output Quality & Interface Elevation

Version: v1.0  |  Date: 13 March 2026  |  Status: Open

Noah (SK) & C

| Sprint | Chapter | Start Date | Status |
| --- | --- | --- | --- |
| Sprint 6 | Chapter 2.7 | 14 March 2026 | 🟡 Open |

# Sprint Overview

Sprint 5 confirmed that the speaker distribution problem is solved and mid-scene integrity is solid. Sprint 6 turns to output quality and interface elevation — the things that matter when showing the engine to an outside observer. Four build items and one design-only item. The sprint is deliberately scoped for one session: fix Maya's silence misread, build the UI elevation from the Sprint 5 spec, add passive character thought generation, and reduce Maya's template phrase repetition. T119 Scene Wizard design work begins here and hands off to Sprint 7 for build.

# Sprint Scope — 5 Items

| # | Title | Priority | Tile(s) | Goal |
| --- | --- | --- | --- | --- |
| 1 | BL-Q04 Maya Silence Attribution (proper fix) | High | T105 | Prompt-level fix: Maya explicitly labels zero-selection characters as mechanically absent, not voluntarily quiet. |
| 2 | BL-U09 UI Aesthetic Elevation (build) | Medium | T111 + T117 | Build the UI elevation spec from Sprint 5 design. Cleaner cockpit, improved card typography, consistent colour language. |
| 3 | BL-E07 Passive Character Reactions | Medium | T106 + T114 | Passive characters generate [Thought] only — no speech. Richer archive data for characters in scene but not permitted to speak. |
| 4 | BL-Q01 Maya Template Phrase Reduction | Medium | T105 | Inject variation constraints into Maya narrate() prompt. Reduce template-phrase repetition across consecutive turns. |
| 5 | BL-U10 Init Display Label Fix | Low | T111 | Cosmetic: init banner shows flat "Urge: 7" even though internal init is threshold + 1.5. One-line fix to display per-character values. |

BL-N02 Scene Wizard design continues as a background track. No build this sprint — design output (scene type parameter spec) handed off to Sprint 7.

# Sprint Items — Detail

## BL-Q04 — Maya Silence Attribution (Proper Fix)

| Field | Detail |
| --- | --- |
| Priority | High |
| Tile | T105 MAYA_META_OBSERVER |
| Status | Reopen → In Progress |
| Goal | Maya must distinguish between a character with zero turn selections (mechanical ceiling — urge never cleared threshold) and a character who spoke minimally but was genuinely selected. Sprint 5 built the data hook (turns_per_character dict passed to close_scene()). This sprint fixes the prompt that uses it. |
| Acceptance Criteria | In a scene where Valentina has 0 turns, Maya's reflection does not describe her silence as intentional withdrawal, strategic stillness, or any behavioural interpretation. It states only that she was present but not called upon this scene. In a scene where a character speaks once in 12 turns by choice (selected, low speech output), Maya may interpret that minimalism behaviourally. |
| Technical Notes | close_scene() prompt injection: append a labelled dict of turns_per_character. Add explicit instruction: "Characters with 0 turns were mechanically absent from speaker selection this scene — do not infer intentional behaviour from their silence. Characters with 1+ turns were selected and spoke — their output can be interpreted." Instruction should precede Maya's reflection generation, not follow it. |
| Tile Work | T105 MAYA_META_OBSERVER — add silence_map block to close_scene() prompt. Format: [SPEAKER DATA]: {name}: N turns. Then: [INSTRUCTION]: If N=0, note absence only. If N>0, reflect on output. |

## BL-U09 — UI Aesthetic Elevation (Build)

| Field | Detail |
| --- | --- |
| Priority | Medium |
| Tile | T111 COMMAND_CENTER + T117 UI_CHASSIS |
| Status | Design Done (Sprint 5) → Build |
| Goal | Elevate the visual quality of the cockpit and card console to a standard suitable for external demonstration. Consistent colour language, improved card typography, tighter cockpit layout. No functional changes — this is purely presentation layer. |
| Acceptance Criteria | Card console: name bars are visually consistent across all character types. Maya indigo card clearly distinguishable at a glance. Cockpit: inputs are labelled clearly, section separators make the layout scannable. Scene context and briefing fields have clear visual hierarchy. |
| Tile Work | T111 — HTML/CSS updates to _render_turn(), _render_maya_reflection(), cockpit panel. T117 — Tab styling if needed. No logic changes in any other tile. |

## BL-E07 — Passive Character Reactions

| Field | Detail |
| --- | --- |
| Priority | Medium |
| Tile | T106 CHARACTER_BRAIN + T114 SIM_CONDUCTOR |
| Status | Backlog → In Progress |
| Goal | Characters assigned a passive role in a scene currently produce no output. They should generate a [Thought] block — internal reaction to what is happening in the room — but no [Speech]. This produces richer archive data and allows Maya to read passive observers as full participants in the psychological landscape. |
| Acceptance Criteria | A character with role "Passive / Observer" generates a Thought block each turn they are evaluated (not necessarily every turn — their urge/threshold still governs selection frequency). No speech block appears. Archive contains their internal state. Maya can reference them in the closing reflection. |
| Technical Notes | T106 gets a passive mode flag. When passive=True, prompt instructs character to generate [Thought] only. [Speech] block explicitly forbidden. T114 checks role string for "passive" or "observer" keyword. If found, calls T106 with passive=True. Turn text renders with Thought card only — no speech segment. |
| Tile Work | T106 — passive_mode param. Prompt variant: "You are observing. Do not speak. Generate [Thought] only." T114 — role keyword check, passive flag passthrough. T111 — Thought-only card render (no speech row). |

## BL-Q01 — Maya Template Phrase Reduction

| Field | Detail |
| --- | --- |
| Priority | Medium |
| Tile | T105 MAYA_META_OBSERVER |
| Status | Backlog → In Progress |
| Goal | Maya's narrate() prompt currently produces recurring template phrases across scenes: "demonstrated exceptional emotional regulation," "self-presentation strategy," "high cognitive complexity." These are accurate but repetitive. Inject variation constraints into the narrate() prompt to force lexical diversity across consecutive turns. |
| Acceptance Criteria | Across a 10+ turn scene, Maya uses no single phrase more than twice. Phrases like "emotional regulation," "self-presentation," "cognitive complexity" appear at most once per scene. Maya's voice remains atmospheric and psychologically grounded — variation does not produce generic output. |
| Technical Notes | Append to narrate() prompt: "Vary your vocabulary with each observation. Do not repeat any phrase used in your previous narration this scene. Avoid the following template phrases entirely: [list generated from last 3 Maya outputs]." The banned-phrase list is built dynamically from maya_kb.json recent entries. Keep list short (5-8 phrases) to avoid over-constraining. |
| Tile Work | T105 — narrate() prompt addition. Optional: read recent kb entries to build banned-phrase context. T107 — no change needed if maya_kb.json already accessible in T105. |

## BL-U10 — Init Display Label Fix

| Field | Detail |
| --- | --- |
| Priority | Low |
| Tile | T111 COMMAND_CENTER |
| Status | New → Tiny Fix |
| Goal | The scene start banner reads "Urge: 7" flat for all characters even though BL-C02 now initialises urge to threshold + 1.5 per character. The banner should display per-character urge values matching the actual init state. |
| Technical Notes | One-line change in the init display logic. Read actual starting urge from the urge dict rather than displaying a hardcoded label. Format: "Urges: {Vel: 7.0, Valentina: 8.5, ...}" or similar. |

# Build Sequence

| # | ID | Item | Rationale |
| --- | --- | --- | --- |
| 1 | BL-Q04 | Maya Silence Attribution fix | Highest quality impact. Bad training signal from Sprint 4 and 5 scenes. Fix first so all Sprint 6 scenes produce clean data. |
| 2 | BL-U10 | Init display label fix | Trivial. Do immediately after BL-Q04 while T111 is warm. |
| 3 | BL-Q01 | Maya Template Phrase Reduction | Second quality fix. Pairs with BL-Q04 — both improve Maya output before scene runs. |
| 4 | BL-E07 | Passive Character Reactions | New engine feature. Build after Maya fixes so passive thought output is cleanly captured. |
| 5 | BL-U09 | UI Elevation build | Last — presentation layer. No functional dependency. Can be done independently of engine items. |

# Definition of Done

Sprint 6 is complete when ALL of the following are true:

| Area | Criterion |
| --- | --- |
| Quality | ☐ Maya's closing reflection for a zero-turn character states absence only, not behavioural interpretation (BL-Q04). |
| Quality | ☐ Maya narrate() produces no repeated template phrases within a single 10+ turn scene (BL-Q01). |
| Engine | ☐ Passive character generates [Thought] block without [Speech] when role is "Observer" or "Passive" (BL-E07). |
| UI | ☐ Card console and cockpit meet elevated visual standard — consistent colour language, readable at demo pace (BL-U09). |
| UI | ☐ Init banner displays per-character urge values matching actual BL-C02 init (BL-U10). |
| Validation | ☐ T116 BFT passes clean on Sprint 6 notebook. |
| Validation | ☐ Full scene chain (3+ scenes) runs cleanly with all Sprint 6 features active. |
| GitHub | ☐ Sprint 6 notebook committed to sprint-6 branch. |

# Target Notebook

| Field | Detail |
| --- | --- |
| Source | Noahs_Ark_v2_2_0_13032026_sprint5.ipynb |
| Target | Noahs_Ark_v2_3_0_DDMMYYYY_sprint6.ipynb |
| Tiles Changed | T105 (v5.4.0), T111 (v5.11.0), T106 (v5.5.1), T114 (v5.5.4), T117 (if needed) |
| Tiles Unchanged | T000, T100, T101, T102, T103, T104, T107, T108, T109, T110, T112, T113, T115, T116, T118 |

# Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0 | 13 Mar 2026 | SK + C | Sprint 6 plan created. 5 items. Chapter 2.7 formally opened. |