NOAH'S ARK OS

Product Backlog

Central Reference Document — All Chapters

Version: v1.1   |   Created: 06 March 2026   |   Status: Living Document

Noah (SK) & C

# About This Document

This is the central product backlog for Noah's Ark OS — a tile-based modular world simulation engine for synthetic data generation. It is a living document: items are added, reprioritised, and closed after each sprint retrospective.

How to use this backlog:

Each item has a unique ID (BL-XXX), category, priority, source, detailed notes, and the tile(s) it touches. Sprints are planned by selecting backlog items — this document is not a sprint plan itself.

Priority legend:

| Critical | Blocks quality simulation runs or corrupts training data. Must be in next sprint. |
| --- | --- |
| High | Significantly improves creator experience or simulation quality. Plan within 2 sprints. |
| Medium | Valuable enhancement. Schedule when bandwidth allows. |
| Low | Nice to have. Backlogged until higher priorities are cleared. |

# Backlog Summary

| Category | Total | Critical | High | Status |
| --- | --- | --- | --- | --- |
| ENGINE — Core Simulation | 7 | 2 | 3 | All Open |
| UI/UX — Command Center | 7 | 2 | 2 | All Open |
| UI/UX — Oracle | 5 | 1 | 1 | All Open |
| UI/UX — Metrics | 4 | — | 1 | All Open |
| AI/Model — Maya & Intelligence | 6 | — | 2 | All Open |
| Tile Architecture — Evolution | 5 | — | 2 | All Open |
| Infrastructure & DevOps | 4 | — | — | All Open |
| Content & Export | 3 | — | 1 | All Open |
| Documentation & Website | 4 | — | 2 | All Open |
| TOTAL | 45 | 5 | 14 |  |

# ENGINE — Core Simulation

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-E01 | Scene End Detection | Engine | Critical | SK + C | Characters detect when objective is met and close the scene organically via [[SCENE_END]] signal. No hard-coded stop — Suryan should decide, not the algorithm. Bad forced endings = bad Maya training data. | T114, T106 | Open |
| BL-E02 | Character Identity Stability | Engine | Critical | C | Characters (especially Maya) must not reuse template phrases turn-after-turn. Each persona needs a turn memory so it knows what it already said. Prevents 'steady efficient hum' repetition. | T103, T106 | Open |
| BL-E03 | Pace Control — Digital/Human/Cinematic | Engine | High | SK | Contextual delay based on output length (words + metadata). UI dropdown: Digital (fast), Human (readable), Cinematic (immersive). Affects token rate and readability. Replaces hardcoded 2s sleep. | T111, T114 | Open |
| BL-E04 | Context Poisoning Prevention | Engine | High | C | T104 slider currently feeds truncated history that causes Suryan to restart the interview after ~30 turns. Need smarter context window that preserves scene opening, objective, and key beats regardless of window size. | T104 | Open |
| BL-E05 | Maya Role Boundary Enforcement | Engine | High | C | At high turn counts Maya began speaking as Abdul Basha. Character identity boundary leaks when context is long. Each character's prompt must assert identity more forcefully and check against other active names. | T103, T106 | Open |
| BL-E06 | Passive Character Awareness | Engine | Medium | SK | Passive characters (e.g. Maya observing) should log internal observations to their dossier without generating speech turns. Currently Passive = completely silent. Should be: silent in scene, updating profile in background. | T105, T106 | Open |
| BL-E07 | [[SCENE_END]] Archive Trigger | Engine | Medium | C | When a character signals [[SCENE_END]], automatically archive the scene, save all dossiers, and show a scene summary in the console before stopping. Clean close, not hard kill. | T109, T111, T114 | Open |

# UI/UX — Command Center

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-U01 | Cockpit Button Semantic Rework | UI/UX | Critical | SK | New Scene = clear env/obj inputs only, preserve history (resumable). Start = run without auto-wipe. Reset Ark = archive ledger + history with timestamp rename, create blank files. Pause = show visible pause message in console. | T111 | Open |
| BL-U02 | Mission Personnel — Remove Row Scrollbars | UI/UX | Critical | SK | Each Dropdown row generates its own scrollbar. Fix layout so rows are clean without individual scroll widgets. | T111 | Open |
| BL-U03 | Mission Personnel — Searchable Roster | UI/UX | High | SK | Replace flat dropdown list with searchable character roster. Text filter at top, characters as compact cards with status chip (Active/Passive/Off). Paginated for 100+ characters. Prevents duplicates at entry point with lookup-first flow. | T111 | Open |
| BL-U04 | Duplicate Character Prevention | UI/UX | High | SK | When adding a new soul, system checks noah_souls.json for existing name match (case-insensitive). Shows warning and blocks save if duplicate detected. | T107, T111 | Open |
| BL-U05 | Pause Visible Feedback | UI/UX | Medium | SK | Pause button must display a clear console message and/or banner: 'Scene paused. Press ▶ to resume.' Currently pause sets flag silently. | T111 | Open |
| BL-U06 | Boot Sequence Tile-by-Tile Display | UI/UX | Medium | SK | During kernel boot (before UI displayed), print each tile as it initialises: 'T107: State Engine online — 6 souls loaded', 'T115: Gemini Provider ready → gemini-2.5-flash' etc. Creates immersive creator experience. | T000, T100–T118 | Open |
| BL-U07 | Cockpit Environment/Objective Character Count | UI/UX | Low | C | Show live character count below env and obj textareas. Long objectives inflate prompt tokens significantly — creator should know. | T111 | Open |

# UI/UX — Oracle

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-O01 | Oracle Response Scroll Containment | UI/UX | Critical | SK | Oracle response overflows the tab boundary. Apply same Textarea-based fix used for Command Center console. Contained, scrollable, monospaced. | T112 | Open |
| BL-O02 | Oracle — Character Dossier Queries | UI/UX | High | SK + C | Allow Oracle to be asked about a specific character: 'What does Maya know about Abdul so far?' Oracle should synthesise from dossier + history, not just flat history dump. | T110, T112 | Open |
| BL-O03 | Oracle — Scene Variation Analysis | UI/UX | Medium | C | Oracle can answer: 'What paths could this scene have taken?' by reasoning about the objective, characters, and turn history. Useful for SK as scene writer. | T110 | Open |
| BL-O04 | Oracle — Narrative Drift Flagging | UI/UX | Medium | C | Oracle proactively flags when scene has drifted from objective. E.g. 'Scene objective met at turn 28. Characters have since diverged into [topic]. Consider Hard Kill.' | T110, T114 | Open |
| BL-O05 | Oracle — Query History | UI/UX | Low | SK | Oracle tab shows collapsible history of all queries + responses in current session. Currently each new query replaces the previous view. | T112 | Open |

# UI/UX — Metrics

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-M01 | Metrics — Per-Character Cost Breakdown | UI/UX | High | SK | Show cost and token count split by character, not just session totals. Bar chart or table: Abdul $0.04 ¦ Suryan $0.05 ¦ Oracle $0.02. | T113 | Open |
| BL-M02 | Metrics — Urge Distribution Chart | UI/UX | Medium | C | Visualise urge values over time per character as a sparkline or bar. Shows emotional arc of the scene at a glance. | T113 | Open |
| BL-M03 | Metrics — Scene Quality Score | UI/UX | Medium | C | Heuristic score: avg completion/prompt ratio (thin responses score low), zero-token rate, fallback rate. Gives SK a quick scene health indicator. | T113 | Open |
| BL-M04 | Metrics — Turn Rate & Scene Duration | UI/UX | Low | SK | Show: total turns, turns/minute, scene elapsed time, estimated cost to completion if scene runs X more turns. | T113 | Open |

# AI/Model — Maya & Intelligence

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-A01 | Maya Passive Observation Dossier | AI/Model | High | SK + C | When Maya is set to Passive, she logs structured observations to her dossier after each turn without generating speech. Format: [Turn N] Character X: behavioural note. This is training signal for the Maya Model. | T105, T103 | Open |
| BL-A02 | Character Dossier Evolution | AI/Model | High | C | After each scene, T105 (Maya Schema) updates each character's dossier with new traits, mood shifts, and key quotes. Dossier grows across scenes. Currently static. | T105, T107 | Open |
| BL-A03 | Ethical Training Tags | AI/Model | Medium | SK | Tag turns where ethical dilemmas arise. Structured metadata for Maya Model curriculum: conflict_type, resolution_method, outcome. Groundwork for Chapter 3+. | T105 | Open |
| BL-A04 | Human Emotion Spectrum Labels | AI/Model | Medium | SK | Auto-tag emotional content in [Speech] and [Thought] turns. Fear, pride, grief, resolve etc. Training signal for Maya's emotional intelligence layer. | T105, T106 | Open |
| BL-A05 | Conflict Resolution Tracking | AI/Model | Medium | SK | Detect and tag turns where interpersonal conflict arises and resolves. Structured output for Maya curriculum. | T105 | Open |
| BL-A06 | Maya Direct Conversation Mode | AI/Model | Medium | SK | Allow SK to converse directly with Maya outside of a scene. Maya uses accumulated dossier knowledge to answer. Use cases: scene planning, variation analysis, character deep-dives. | T110, T112 | Open |

# Tile Architecture — Evolution

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-T01 | T114 SIM_CONDUCTOR Split | Infra | High | C | T114 currently handles orchestration, scene-end detection, pace, and turn queuing — 4 separate concerns. Split into: T114 (Turn Orchestrator), T119 (Scene Director — objective tracking + end signal), T120 (Pace Engine). | T114 | Open |
| BL-T02 | T111 COMMAND_CENTER Split | Infra | High | C | T111 is too large — Soul Forge, Cockpit, Console, buttons, threading all in one tile. Split Soul Forge into T121. Command Center retains Cockpit + Engine Room. | T111 | Open |
| BL-T03 | Tile Footer IPO Comments | Infra | Medium | SK | Add standardised Tile Footer comment block to every tile per Labelling Rules: # IPO CHECK: Input / Process / Output. Currently missing from all tiles. | ALL | Open |
| BL-T04 | Tile Master — Full Audit & Update | Infra | Medium | SK + C | Full review of all tile TEV scores, status, version, and routes. Identify tiles at Critical evolution threshold for splits. Update Tile_Master.xlsx after each sprint. | ALL | Open |
| BL-T05 | T101 AI_ADAPTER Deprecation Review | Infra | Low | C | T101 was the pre-google-genai adapter. With T115 now handling the Client directly, T101 may be void. Review and deprecate if confirmed redundant. | T101 | Open |

# Infrastructure & DevOps

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-I01 | Google-genai Old Package Cleanup | Infra | Medium | SK | pip uninstall google-generativeai from venv to eliminate FutureWarning. Update requirements.txt / setup instructions. | T100 | Open |
| BL-I02 | JupyterLab Widget Trust (PowerShell) | Infra | Medium | SK | Set-ExecutionPolicy RemoteSigned for venv activation. Document in README so setup is one-command. | T000 | Open |
| BL-I03 | requirements.txt / Setup Script | Infra | Medium | C | Single requirements.txt with pinned versions: google-genai, ipywidgets, python-dotenv, jupyterlab-widgets. Optional: setup.ps1 for Windows one-click install. | T000, T118 | Open |
| BL-I04 | T108 Sentinel None-Guard | Infra | Medium | C | When T115 fails to extract text from an API response, token counts return as None. T108 SENTINEL crashes on None * float in cost calculation. T108 must handle None token counts gracefully — default to 0 and log a warning rather than crashing the simulation. Discovered in Kalyan/Eshu scene run after extended loop at turn ~124. Prevents Hard Kill from token calculation errors rather than genuine scene issues. | T108, T115 | Open |

# Content & Export

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-C01 | PDF Export — Scene with Metrics | Content | High | SK | Export current scene archive as formatted PDF including: scene header, full conversation (formatted with character names, [Thought]/[Urge]/[Speech] sections), token usage summary table at end. | T109 | Open |
| BL-C02 | Voice Conversion — Speech Turns Only | Content | Medium | SK | Convert [Speech] content of each turn to audio via TTS API (Google TTS or ElevenLabs). Character-specific voice profiles. Output as per-turn audio files or scene playlist. | NEW | Open |
| BL-C03 | Scene Quality Tagging for Training Data | Content | Medium | C | Before archiving, tag each scene with: quality_score, objective_met (true/false), scene_end_type (organic/hard_kill), dominant_emotion, key_turns list. Makes archive training-ready. | T109 | Open |

# Documentation & Website

| ID | Title | Category | Priority | Source | Notes / Acceptance Criteria | Tile(s) | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BL-D01 | GitHub Repository Setup | DevOps | High | SK | Initialise GitHub repo for Noah's Ark OS. Structure: /src (notebook), /docs (website), /archive (scenes), /tile_master. .gitignore: .env, *.json data files. | N/A | Open |
| BL-D02 | Project Website — Core Pages | DevOps | High | SK | GitHub Pages site: Vision, Mission & Core Values, Program Overview (Chapters), History & Version Log, Tile Architecture. Noah is SK, creator of the Ark. | N/A | Open |
| BL-D03 | Sprint Retrospective Log | DevOps | Medium | SK + C | Document each sprint: what was built, what was learned, what changed in architecture. Lives in /docs/retrospectives. Referenced in website version log. | N/A | Open |
| BL-D04 | Tile Master — Project File | DevOps | Medium | SK | Tile_Master.xlsx committed to repo under /tile_master with version history. Updated after every sprint as living architecture document. | N/A | Open |

# Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.1 | 08 Mar 2026 | SK + C | Added BL-I04: T108 Sentinel None-Guard. Discovered in Kalyan/Eshu scene run. Total 36 items across 9 categories. |
| v1.0 | 06 Mar 2026 | SK + C | Initial backlog created. Post Chapter 2.1 retrospective. 35 items across 8 categories. |

This document is maintained by SK (Noah) and C across all project sprints. Add rows to the Change Log after each sprint retrospective.