NOAH'S ARK OS

Sprint 1 Plan

Chapter 2.2 — Scene Intelligence & Creator Experience

Version: v1.1   |   Date: 08 March 2026   |   Status: In Progress

Noah (SK) & C

# Sprint Overview

| Sprint | Chapter | Start Date | Status |
| --- | --- | --- | --- |
| Sprint 1 | Chapter 2.2 | 08 Mar 2026 | 🟡 In Progress |

Sprint 1 is the first formal build cycle of Chapter 2.2. The goal is to make Noah's Ark OS produce scenes that are worth watching — characters that maintain identity, scenes that end organically, a cockpit that behaves semantically, and an Oracle that stays within its boundaries.

This sprint addresses all 5 Critical backlog items and adds 2 High priority items that directly affect the quality of the demo run. Everything else is deferred to Sprint 2.

## Sprint Scope — 7 Items

| ID | Title | Priority | Tile(s) | Status |
| --- | --- | --- | --- | --- |
| BL-E01 | Scene End Detection | Critical | T114, T106 | Open |
| BL-E02 | Character Identity Stability | Critical | T103, T106 | Open |
| BL-U01 | Cockpit Button Semantic Rework | Critical | T111 | Open |
| BL-U02 | Mission Personnel — Remove Row Scrollbars | Critical | T111 | Open |
| BL-O01 | Oracle Response Scroll Containment | Critical | T112 | Open |
| BL-E03 | Pace Control — Digital/Human/Cinematic | High | T111, T114 | Open |
| BL-E04 | Context Poisoning Prevention | High | T104 | Open |

# Sprint Items — Detail

| BL-E01 Scene End Detection |  |  |
| --- | --- | --- |
| Priority | Critical |  |
| Tiles | T114, T106 |  |
| Status | Open → In Progress |  |
| Goal | Characters detect when the scene objective is met and signal [[SCENE_END]] organically. The simulation stops itself — not the algorithm, not a hard kill. Works on scenes of ANY length — 3 turns or 60. |  |
| Acceptance Criteria | When a character determines the objective is met, it appends [[SCENE_END]] to its response. T114 SIM_CONDUCTOR detects the signal and stops the turn loop cleanly. A scene summary is printed to the console before stopping. No forced endings — the character decides, not a turn counter. CRITICAL: Mechanism is turn-count agnostic. Short emotional scenes (<10 turns) and long dialogue scenes (60+ turns) must both close organically. Quality of data matters more than quantity of turns. Characters with Urge: 1 and completed thoughts ('scene has ended') must signal [[SCENE_END]] rather than looping identical speech. |  |
| Technical Notes | Add [[SCENE_END]] instruction to T106 CHARACTER_BRAIN prompt: 'If you believe the scene objective is fully resolved, append [[SCENE_END]] to your response.' T114 SIM_CONDUCTOR: after each turn, scan the response text for [[SCENE_END]] substring. If detected: strip the signal from displayed text, log to console, trigger archive, stop loop. Test: run a short scene with a simple objective — verify character signals end within ~10 turns. |  |
| Tile Work | T106 CHARACTER_BRAIN — add [[SCENE_END]] instruction to prompt assembly. T114 SIM_CONDUCTOR — add signal detection in the turn loop post-response. T109 LOG_ARCHIVER — trigger archive on [[SCENE_END]] detection. T111 COMMAND_CENTER — print scene end summary to console Textarea. |  |

| BL-E02 Character Identity Stability |  |  |
| --- | --- | --- |
| Priority | Critical |  |
| Tiles | T103, T106 |  |
| Status | Open → In Progress |  |
| Goal | Characters must not repeat template phrases turn-after-turn. Maya in particular was using 'steady efficient hum' repeatedly. Each persona needs awareness of what it already said. |  |
| Acceptance Criteria | No character repeats the same phrase or sentence across two consecutive turns. Maya does not reuse holographic description templates verbatim. Characters maintain a consistent but evolving voice across 60+ turns. |  |
| Technical Notes | T103 IDENTITY_VAULT: add last_utterances list (last 3 Speech outputs) to the dossier object passed to T106. T106 CHARACTER_BRAIN: inject anti-repetition instruction into prompt: 'You have already said: [last_utterances]. Do not repeat these phrases or structures.' T107 STATE_ENGINE: persist last_utterances to noah_souls.json per character after each turn. This is lightweight turn memory — not full history, just recent speech patterns. |  |
| Tile Work | T103 IDENTITY_VAULT — extract and pass last 3 Speech outputs to prompt builder. T106 CHARACTER_BRAIN — add anti-repetition block to prompt assembly. T107 STATE_ENGINE — persist last_utterances field per character in souls JSON. |  |

| BL-U01 Cockpit Button Semantic Rework |  |  |
| --- | --- | --- |
| Priority | Critical |  |
| Tiles | T111 |  |
| Status | Open → In Progress |  |
| Goal | The three cockpit buttons must have clear, distinct, non-destructive semantics. Currently New Scene wipes too much, Reset is ambiguous, and Pause is silent and does not reliably suspend the turn loop. |  |
| Acceptance Criteria | New Scene: clears Environment and Objective text inputs only. History and souls preserved. Start: runs simulation from current state. No auto-wipe of anything. Reset Ark: archives current ledger + history with timestamp rename, then creates blank files. Full slate wipe with safety archive. Pause: (a) sets pause_flag to True, (b) T114 turn loop checks pause_flag BEFORE each turn and suspends execution, (c) displays visible message in console: 'Scene paused. Press Start to resume.' Resume unsets flag and continues from exact point of suspension. |  |
| Technical Notes | T111: rewire New Scene button handler to clear only env_input and obj_input widgets. T111: remove any auto-wipe logic from Start button — it should only call _start_sim(). T111: Reset Ark button calls T109 archiver with timestamp, then reinitialises JSON files. T111: Pause button sets pause_flag = True AND appends pause message to console Textarea. T114: add pause_flag check at the TOP of the turn loop — before any API call is made. Loop waits (asyncio.sleep poll) until flag is cleared by Start button. |  |
| Tile Work | T111 COMMAND_CENTER — all four button handlers rewired. T109 LOG_ARCHIVER — expose archive_all() method callable from Reset Ark. |  |

| BL-U02 Mission Personnel — Remove Row Scrollbars |  |  |
| --- | --- | --- |
| Priority | Critical |  |
| Tiles | T111 |  |
| Status | Open → In Progress |  |
| Goal | Each character dropdown row in Mission Personnel generates its own scrollbar widget, making the UI look broken and cluttered. |  |
| Acceptance Criteria | Character rows display cleanly with no individual scrollbar per row. The Mission Personnel panel looks like a proper roster, not a list of scroll boxes. |  |
| Technical Notes | Root cause: each Dropdown widget is inside a Box with overflow creating scrollbars. Fix: set layout=Layout(overflow='visible') on the row containers, or switch to a fixed-height HBox per row. Alternative: replace individual Dropdowns with a single Select widget or custom HTML widget. Verify fix across 3, 6, and 10 character rosters. |  |
| Tile Work | T111 COMMAND_CENTER — Soul Forge / Mission Personnel layout fix. |  |

| BL-O01 Oracle Response Scroll Containment |  |  |
| --- | --- | --- |
| Priority | Critical |  |
| Tiles | T112 |  |
| Status | Open → In Progress |  |
| Goal | Oracle responses overflow the tab boundary. The same Textarea-based fix applied to the Command Center console in v1.7.0 needs to be applied to the Oracle response area. |  |
| Acceptance Criteria | Oracle responses are contained within the Oracle tab boundary. Response area is scrollable, monospaced, and consistent with the Command Center console style. No content overflow outside the tab widget. |  |
| Technical Notes | T112 currently renders Oracle response in an Output widget. Replace with Textarea widget: layout=Layout(width='98%', height='400px', overflow_y='scroll'). Apply same font and styling as the Command Center console Textarea. Wire oracle_response_fn in T111 wire_logging() pattern. |  |
| Tile Work | T112 UI_ORACLE_TAB — replace Output widget with Textarea. T111 COMMAND_CENTER — wire Oracle response function at assembly. |  |

| BL-E03 Pace Control — Digital/Human/Cinematic |  |  |
| --- | --- | --- |
| Priority | High |  |
| Tiles | T111, T114 |  |
| Status | Open → In Progress |  |
| Goal | Replace the hardcoded 2-second sleep between turns with a contextual delay that adapts to output length. Three modes selectable from the Cockpit. |  |
| Acceptance Criteria | Cockpit has a Pace dropdown with three options: Digital (fast), Human (readable), Cinematic (immersive). Digital: minimal delay (~0.5s base). Human: scales with word count (~1.5s + 0.02s per word). Cinematic: dramatic pause (~3s + 0.04s per word). Hardcoded sleep(2) is removed from T114. Pace setting persists across turns within a scene. |  |
| Technical Notes | T114 SIM_CONDUCTOR: replace sleep(2) with pace_delay(response_text, mode) function. pace_delay() calculates word count from Speech section, applies formula per mode. T111 COMMAND_CENTER: add Dropdown widget for pace selection, wire value to T114. Default mode: Human. |  |
| Tile Work | T114 SIM_CONDUCTOR — pace_delay() function replacing hardcoded sleep. T111 COMMAND_CENTER — Pace dropdown widget in Cockpit section. |  |

| BL-E04 Context Poisoning Prevention |  |  |
| --- | --- | --- |
| Priority | High |  |
| Tiles | T104 |  |
| Status | Open → In Progress |  |
| Goal | The current sliding window in T104 truncates history blindly, causing characters to lose awareness of the scene opening and objective — leading to Suryan restarting the interview at turn ~30. |  |
| Acceptance Criteria | Characters do not restart or lose scene awareness at any turn count. Scene opening (first 2 turns) and objective are always present in context regardless of window size. Key story beats (turns with [[SCENE_END]] signals, high-urge turns) are preserved. Window still trims to manage token growth. |  |
| Technical Notes | T104 CONTEXT_SLIDER: replace pure sliding window with a pinned + sliding hybrid. Structure: [PINNED: turns 1-2 (scene opening)] + [SLIDING: last N turns] + [PINNED: objective reminder]. Add objective reminder as a system message at the end of every context build. N (sliding window size) remains configurable — default 8 turns. Test: run 50-turn scene and verify characters reference early scene context correctly. |  |
| Tile Work | T104 CONTEXT_SLIDER — full rewrite to pinned + sliding hybrid architecture. |  |

# Build Sequence

Items will be built in this order — each verified before moving to the next:

| # | ID | Item | Rationale |
| --- | --- | --- | --- |
| 1 | BL-O01 | Oracle Scroll Fix | Quickest win. Single widget swap. Unblocks Oracle testing for all subsequent items. |
| 2 | BL-U02 | Scrollbar Fix | Layout-only change. Fast. Cleans up the UI before we add the Pace dropdown. |
| 3 | BL-U01 | Cockpit Button Rework | Rewire 4 button handlers. No new logic — semantic clarification only. |
| 4 | BL-E03 | Pace Control | Add dropdown to Cockpit + pace_delay() to T114. Builds on button rework being clean. |
| 5 | BL-E04 | Context Poisoning Fix | T104 rewrite. Isolated tile — safe to build independently. Test with 30-turn run. |
| 6 | BL-E02 | Identity Stability | T103 + T106 changes. Requires T104 to be clean first for accurate testing. |
| 7 | BL-E01 | Scene End Detection | Final and most complex. Builds on all prior items being stable. Full scene test. |

# Definition of Done

Sprint 1 is complete when ALL of the following are true:

| Area | Criterion |
| --- | --- |
| Engine | ☐ A scene runs for 40+ turns without Suryan restarting the interview (BL-E04 passes). |
| Engine | ☐ A character signals [[SCENE_END]] organically when the objective is met (BL-E01 passes). |
| Engine | ☐ No character repeats the same phrase in consecutive turns (BL-E02 passes). |
| UI | ☐ New Scene / Start / Reset Ark / Pause all behave per their defined semantics (BL-U01 passes). |
| UI | ☐ Mission Personnel panel has no individual row scrollbars (BL-U02 passes). |
| UI | ☐ Oracle response stays contained within the Oracle tab (BL-O01 passes). |
| UI | ☐ Pace dropdown is visible in Cockpit and affects turn delay visibly (BL-E03 passes). |
| Validation | ☐ T116 SMOKE_TESTER passes clean on the Sprint 1 notebook. |
| Validation | ☐ A full end-to-end scene run completes and archives cleanly. |
| GitHub | ☐ Sprint 1 notebook committed to repo as Noahs_Ark_v1.8.0_DDMMYYYY_sprint1.ipynb |

# Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.1 | 08 Mar 2026 | SK + C | BL-E01 updated: [[SCENE_END]] must work on ANY scene length, not just long runs. BL-U01 updated: Pause now includes actual T114 loop suspension via pause_flag, not just console message. Refinements from Kalyan/Eshu scene review. |
| v1.0 | 08 Mar 2026 | SK + C | Sprint 1 plan created. 7 items. Chapter 2.2 formally opened. |

This document is maintained by SK (Noah) and C. Update Status column and Change Log after each item is completed.