Noah's Ark OS

Product Backlog

v1.6  |  16 March 2026  |  Sprint 6 Closed

Noah (SK) & C

# Summary

| Category | Total | Done | Sprint 7 | Backlog | Notes |
| --- | --- | --- | --- | --- | --- |
| Engine | 10 | 8 | 1 | 1 | BL-Q05 thought variation Sprint 7 |
| UI | 9 | 6 | 2 | 1 | T119 Wizard UI + T120 injection field |
| Character | 4 | 3 | 0 | 1 | BL-Q04 ✅ closed |
| Quality | 5 | 2 | 0 | 3 |  |
| Infra | 6 | 5 | 0 | 1 |  |
| Oracle | 3 | 1 | 0 | 2 |  |
| New Tiles | 2 | 0 | 2 | 0 | T119 + T120 both Sprint 7 |
| Data | 2 | 0 | 0 | 2 |  |
| Platform | 2 | 0 | 0 | 2 |  |
| TOTAL | 43 | 25 | 5 | 13 |  |

# Changelog

| Version | Date | Changes |
| --- | --- | --- |
| v1.0 | 06 Mar 2026 | Initial backlog — 35 items. |
| v1.1 | 08 Mar 2026 | Added BL-I04. Sprint 1 scoped. |
| v1.2 | 09 Mar 2026 | Sprint 1 closed. 32 items total. |
| v1.3 | 12 Mar 2026 | Sprint 2+3 closed. 38 items. |
| v1.4 | 13 Mar 2026 | Sprint 4 closed. 42 items. |
| v1.5 | 13 Mar 2026 | Sprint 5 closed. BL-C02, BL-T03, BL-E11, BL-I05 Done. Added BL-U10. 42 items. |
| v1.6 | 16 Mar 2026 | Sprint 6 closed. BL-Q04, BL-Q01, BL-E07, BL-U09, BL-U10, ROOM PRESENCE RULE Done. Added BL-Q05. Sprint 7 scoped: T119, T120, BL-Q05. 43 items total. |

# Engine Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-E01 | Scene End Detection | T114+T106 | Engine | ✅ Done | Sprint 1. |
| BL-E02 | Anti-Repetition (Speech) | T103+T106+T107 | Engine | ✅ Done | Sprint 1+2. last_utterances covers Speech. |
| BL-E03 | Pace Control | T111+T114 | Engine | ✅ Done | Sprint 1. |
| BL-E04 | Context Poisoning Prevention | T104 | Engine | ✅ Done | Sprint 1+2. |
| BL-E05 | Scene Role Boundary | T103+T106+T111 | Engine | ✅ Done | Sprint 2. |
| BL-E09 | Urge-Based Turn Selection | T114 | Engine | ✅ Done | Sprint 2. |
| BL-E10 | Phantom Character Fix | T106 | Engine | ✅ Done | Sprint 3. Witness Rule. |
| BL-E11 | Mid-Scene Character Entry | T111+T114 | Engine | ✅ Done | Sprint 5. SCENE_EVENT on delta. |
| BL-Q05 | Thought Block Variation | T103+T106+T107 | Low | 📋 Sprint 7 | Extend anti-rep to [Thought]. Consecutive unselected turns repeat near-identical thoughts. |
| BL-E07 | Passive Character Reactions | T106+T114 | Medium | ✅ Done | Sprint 6. Thought-only mode. |

# New Tiles Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-N01 | T119 Scene Wizard | T119 (New) | High | 📋 Sprint 7 | Creator plain-language → LLM drafts Environment, Scene Context, SCENE ROLES. Populates cockpit fields. Creator edits before running. |
| BL-N02 | T120 Orchestrator | T120 (New) | High | 📋 Sprint 7 | Scene type pre-sets (Interview/Debate/Social). Creator injection field writes [SCENE_EVENT] to history during live scene. Urge initialisation governed by scene type. |

# UI Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-U01 | Cockpit Button Rework | T111 | UI | ✅ Done | Sprint 1. |
| BL-U06 | Scrollbar Fix | T111 | UI | ✅ Done | Sprint 1. |
| BL-U07 | Action-Only Speech Placeholder | T111 | Low | ✅ Done | Sprint 4. 💬 --. |
| BL-U08 | Maya Reflection Card | T111 | Low | ✅ Done | Sprint 4. Indigo card. |
| BL-U09 | UI Aesthetic Elevation | T111+T117 | Medium | ✅ Done | Sprint 6. Cockpit + card console elevated. |
| BL-U10 | Init Urge Display Label Fix | T111 | Low | ✅ Done | Sprint 6. Per-character urge in banner. |
| BL-N01 UI | T119 Wizard Button + Panel | T111 | High | 📋 Sprint 7 | Wizard button in Cockpit. Textarea input. Pre-fill fields from T119 output. |
| BL-N02 UI | T120 Injection Field + Scene Type | T111 | High | 📋 Sprint 7 | Scene Type dropdown. Live Injection field + Inject button. [SCENE_EVENT] write on click. |
| BL-U03 | Searchable Character Roster | T111 | Medium | 📋 Backlog | Filter/search when soul count > 10. |

# Character Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-C01 | Maya — Space Psychologist | T105+souls | Medium | ✅ Done | Sprint 4. |
| BL-C02 | Speaker Distribution Fix | T114 | High | ✅ Done | Sprint 5. urge = threshold + 1.5. |
| BL-Q04 | Maya Silence Attribution | T105 | High | ✅ Done | Sprint 6. CRITICAL SILENCE RULE in close_scene() prompt. |
| BL-T05 | Maya Knowledge Base | T105 | Medium | ✅ Done | Sprint 3. |

# Quality Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-Q02 | Third-Person Self-Reference Fix | T106 | Medium | ✅ Done | Sprint 3. |
| BL-Q01 | Maya Template Phrase Reduction | T105 | Medium | ✅ Done | Sprint 6. Banned-phrase list in narrate() and close_scene(). |
| BL-Q03 | Character Voice Consistency | T103+T106 | Medium | 📋 Backlog | Strengthen identity anchoring against mid-scene voice drift. |
| BL-Q05 | Thought Block Variation | T103 | Low | 📋 Sprint 7 | Anti-rep extended to [Thought]. |
| Pre-entry fix | ROOM PRESENCE RULE | T106+T114 | High | ✅ Done | Sprint 6. present_souls list prevents hallucination of absent characters. |

# Infra / Oracle / Data / Platform Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-I04 | Token Sentinel None-Guard | T108 | Medium | ✅ Done | Sprint 1. |
| BL-I05 | BFT as Cockpit Button | T116+T111 | Medium | ✅ Done | Sprint 5. |
| BL-I06 | Token Ledger Redesign | T108+T109 | Critical | ✅ Done | Sprint 4. SceneLedger. |
| BL-I07 | Scene Boundary Markers | T109+T107 | High | ✅ Done | Sprint 4. reload_history(). |
| BL-I01 | Multi-World Support | T107+T100 | High | 📋 Sprint 8+ | Multiple world configs without code change. |
| BL-I02 | Archive Browser | T109+T111 | Medium | 📋 Sprint 8+ | In-notebook archive browse and replay. |
| BL-O01 | Oracle Scroll Containment | T112 | Critical | ✅ Done | Sprint 1. |
| BL-O02 | Oracle Response Formatting | T110+T112 | Medium | 📋 Backlog | Structured sections. |
| BL-O03 | Oracle History Search | T110 | Medium | 📋 Backlog | Keyword search across archives. |
| BL-D01 | Maya Training Data Export | T105+T109 | High | 📋 Sprint 8+ | JSON-L export with quality scores. |
| BL-D02 | Scene Metadata Tagging | T109 | Medium | 📋 Sprint 8+ | Tag each archive with scene type, character count, quality. |
| BL-P01 | GitHub Auto-Commit on Archive | T109 | Medium | 📋 Backlog | Auto-commit after each [[SCENE_END]]. |
| BL-P02 | Codespaces Startup Script | Platform | Low | 📋 Backlog | devcontainer.json + .env template. |

Noah's Ark OS Product Backlog v1.6  |  16 March 2026