Noah's Ark OS

Sprint 6 Retrospective

Chapter 2.7 — Output Quality & Interface Elevation

v1.0  |  16 March 2026  |  Sprint 6 Closed  |  Noah (SK) & C

# Sprint Summary

Sprint 6 goal: fix Maya's silence misread, elevate output quality, build passive character reactions, and elevate the UI for demo readiness. All five items passed. An additional pre-entry hallucination fix was folded in — T106 ROOM PRESENCE RULE prevents characters referencing anyone not yet physically present in the scene, resolving the Abdul-gazing-at-Suryan issue identified in Sprint 5.

| Sprint | Chapter | Start | End | Status |
| --- | --- | --- | --- | --- |
| Sprint 6 | Chapter 2.7 | 13 March 2026 | 16 March 2026 | ✅ Closed |

# Definition of Done

| Area | Criterion | Result |
| --- | --- | --- |
| Quality | Maya reflection for zero-turn character states absence, not behavioural interpretation (BL-Q04) | ✅ PASSED — Scene 3 clean |
| Quality | No repeated template phrases within a single scene (BL-Q01) | ✅ PASSED — Scene 4 reflection notably varied |
| Engine | Passive character generates [Thought] only — no [Speech] (BL-E07) | ✅ PASSED — Valentina turn 1 Scene 3 |
| UI | Card console and cockpit meet elevated visual standard (BL-U09) | ✅ PASSED |
| UI | Init banner displays per-character urge values (BL-U10) | ✅ PASSED — Abdul 8.0, Valentina 8.5 confirmed |
| Engine | Pre-entry hallucination fix — characters cannot reference absent souls (ROOM PRESENCE RULE) | ✅ PASSED — Scene 4 clean from turn 1 |
| Validation | T116 BFT passes clean | ✅ PASSED |
| Validation | Full 5-scene chain runs cleanly | ✅ PASSED |
| GitHub | Sprint 6 notebook committed to sprint-6 branch | ✅ PASSED |

# Notebook Version

| Version | What Changed | Key Tiles |
| --- | --- | --- |
| v2.3.0 (final) | BL-Q04 + BL-Q01 + BL-E07 + BL-U09 + BL-U10 + ROOM PRESENCE RULE (pre-entry fix) | T103 v5.4.1, T105 v5.4.0, T106 v5.5.1, T107 v5.7.0, T108 v5.3.0, T109 v5.2.0, T111 v5.11.0, T114 v5.5.4 |

# What We Built

## BL-Q04 — Maya Silence Attribution (Proper Fix)

T105 close_scene() prompt now receives the turns_per_character dict built by T108 SceneLedger. A CRITICAL SILENCE RULE block is injected before Maya's reflection generation: characters with zero turns are labelled mechanically absent — Maya cannot infer intentional behaviour from their silence. Scene 3 confirmed: Valentina had 0 speech turns and Maya's reflection contained no withdrawal or stillness language. It noted only the behaviour of the characters who actually spoke.

## BL-Q01 — Maya Template Phrase Reduction

narrate() and close_scene() both carry a static banned-phrase list covering the most overused template phrases from Sprints 3-5. Scene 4's reflection — "intricate internal resilience" and "maintaining psychological ground" — confirms the variation is working. No phrase appeared more than once across all five scene reflections.

## BL-E07 — Passive Character Reactions

T106 now accepts passive_mode=True from T114. When a character's cockpit status is Passive, the prompt switches to observer mode: [Thought] and [Urge] are generated, [Speech] is forced to --. T114 run_turn() reads the status widget and passes the flag. Valentina's turn 1 in Scene 3 was a thought-and-action beat with no quoted speech — exactly the intended output.

## ROOM PRESENCE RULE — Pre-Entry Hallucination Fix

T106 generate() now accepts a present_souls list. A hard constraint block is injected into the prompt: only characters in present_souls physically exist in the room. Characters not on the list cannot be seen, heard, addressed, or imagined. T114 run_turn() passes active_souls as present_souls on every call. Scene 4 with Suryan active from turn 1 ran cleanly — no hallucinated presence, correct 9:7 Abdul:Suryan split, and the strongest interview output produced to date.

## BL-U09 + BL-U10 — UI Elevation + Init Label Fix

Cockpit headers elevated with consistent colour language and section separators. Card console uses improved typography and tighter padding. Init banner now displays per-character urge values matching BL-C02 initialisation (threshold + 1.5). Confirmed in all five scenes: Abdul 8.0, Valentina 8.5, Vel/Rebecca 7.0.

# Scene Runs

| Scene | Title | Turns | Cost | Key Result |
| --- | --- | --- | --- | --- |
| 1 | Training Room 4B (Sarah late entry) | 12 | $0.039 | Mid-scene entry clean. Valentina spoke turn 4. Pre-entry fix confirmed. |
| 2 | Waiting Lobby (full cast) | 8 | $0.024 | Valentina spoke turn 5. Maya reflection clean. Natural close turn 8. |
| 3 | Lobby minus Abdul | 7 | $0.030 | Valentina opened turn 1 (action). Maya attributed silence correctly. BL-Q04 confirmed. |
| 4 | Interview — Abdul + Suryan (both active start) | 16 | $0.084 | 9:7 split. Best interview output to date. Pre-entry fix fully validated. |
| 5 | Final Lobby — Vel + Valentina | 8 | $0.051 | 4:4 split. Both spoke from turn 1. Philosophically rich — "practical empathy." |

# Key Learnings

The ROOM PRESENCE RULE is the most impactful single prompt addition since the Witness Rule. The Abdul-Suryan interview went from an 8:2 corrupted scene (Sprint 4) to a clean 9:7 structured interrogation simply by ensuring both characters shared the same physical reality from turn 1.

Maya's silence attribution fix required a prompt-level instruction, not just a data hook. Passing the dict was not enough — the model needed explicit permission to state absence factually rather than interpret it. The CRITICAL SILENCE RULE wording is what made the difference.

The 4:4 Vel/Valentina split in Scene 5 is the first perfectly balanced two-character peer scene. Combined with the BL-C02 equal-margin fix, every character now enters each scene with a genuine opportunity to speak from turn 1.

# Issues Found — Sprint 7 Scope

| ID | Issue | Severity | Sprint |
| --- | --- | --- | --- |
| BL-Q05 | Thought block verbatim repetition for consecutive unselected turns observed in Scene 3 (Vel turns 3+5 had near-identical Thought blocks). Anti-repetition covers Speech only. | Low | Sprint 7 |
| Observed | Scene 5 Maya reflection slightly surface-level compared to Scene 4 — peer dynamics generate fewer observable stress signals than interrogation. Expected behaviour, not a bug. | Monitor | Sprint 7 design note |

# Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0 | 16 Mar 2026 | SK + C | Sprint 6 retrospective created. Sprint closed. |