# Noah's Ark OS

Product Backlog

v1.4 | 13 March 2026 | Sprint 4 Closed

## Summary

| Category | Total | Done | Sprint 5 | Backlog | Notes |
| --- | --- | --- | --- | --- | --- |
| Engine | 9 | 5 | 2 | 2 |  |
| UI | 6 | 4 | 0 | 2 |  |
| Oracle | 3 | 1 | 0 | 2 |  |
| Infra | 7 | 3 | 0 | 4 |  |
| New Tiles | 2 | 0 | 0 | 2 |  |
| Quality | 6 | 0 | 2 | 4 |  |
| Character | 3 | 1 | 1 | 1 |  |
| Tile | 3 | 0 | 2 | 1 |  |
| Data | 2 | 0 | 0 | 2 |  |
| Platform | 2 | 0 | 0 | 2 |  |
| TOTAL | 43 | 14 | 7 | 22 |  |

## Changelog

| Version | Date | Changes |
| --- | --- | --- |
| v1.0 | 06 Mar 2026 | Initial backlog — 35 items. |
| v1.1 | 08 Mar 2026 | Added BL-I04. Sprint 1 scope finalised. |
| v1.2 | 09 Mar 2026 | Sprint 1 closed. Sprint 2 items added. 32 items total. |
| v1.3 | 12 Mar 2026 | Sprint 2+3 closed. BL-E08, BL-E09, BL-E10, BL-T05, BL-U06 added. Sprint 4 items added. 39 items total. |
| v1.4 | 13 Mar 2026 | Sprint 4 closed. BL-C02, BL-E11, BL-Q04, BL-T06, BL-T03 added from Sprint 4 scene analysis. Sprint 5 scoped. 43 items total. |

## Engine Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-E01 | Scene End Detection | T114+T106 | Engine | Done | [[SCENE_END]] signal. Verified. |
| BL-E02 | Character Identity Stability | T103+T106+T107 | Engine | Done | last_utterances anti-repetition. Stress tested Sprint 2. |
| BL-E03 | Pace Control | T111+T114 | Engine | Done | Digital/Human/Cinematic dropdown verified. |
| BL-E04 | Context Poisoning Prevention | T104 | Engine | Done | Pinned+sliding hybrid. Stress tested Sprint 2. |
| BL-E05 | Scene Role Boundary | T103+T106 | Engine | Done | Per-scene role as hard constraint. Sprint 2. |
| BL-E06 | Turn Order Control | T114+T111 | Engine | Done | Urge-based margin selection with tiebreak randomisation. Sprint 2. |
| BL-E07 | Passive Character Reactions | T106+T114 | Engine | Backlog | Passive characters generate [Thought] only. No speech. |
| BL-E08 | Character Briefing | T103+T111+T114 | Engine | Done | Per-character private briefing field. Sprint 3. |
| BL-E10 | Phantom Character Fix | T106 | Engine | Done | Witness Rule — characters only act on what they observe. Sprint 3. |
| BL-E11 | Mid-Scene Character Entry | T111+T114 | Engine | Sprint 5 | Detect active_souls delta on pause-resume. Inject SCENE_EVENT entry. Both sides get shared reference. |

## UI Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-U01 | Cockpit Button Rework | T111 | UI | Done | New Scene / Start / Pause-Resume / Reset Ark. Sprint 1. |
| BL-U02 | HTML Card Console | T111 | UI | Done | Replaces Textarea. Turn cards with Thought/Metadata/Speech layers. Sprint 3. |
| BL-U07 | Action-Only Placeholder | T111 | UI | Done | 💬 -- placeholder on action-only turns. Sprint 4. |
| BL-U08 | Maya Indigo Card | T111 | UI | Done | Distinct indigo card for Maya closing reflection. Sprint 4. |
| BL-U03 | Searchable Character Roster | T111 | UI | Backlog | Filter/search in Mission Personnel. Needed >10 souls. |
| BL-U05 | Soul Dossier Editor | T111+T107 | UI | Backlog | In-app character editing without touching JSON. |

## Quality Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-Q01 | Maya Template Phrase Reduction | T106+T105 | Quality | Backlog | Inject variation constraints into T105 to reduce repeated phrases. |
| BL-Q02 | Self-Reference Fix | T106 | Quality | Done | Third-person self-reference constraint. Sprint 3. |
| BL-Q03 | Character Voice Consistency | T103+T106 | Quality | Backlog | Strengthen identity anchoring to prevent mid-scene tone drift. |
| BL-Q04 | Maya Silence Attribution | T105 | Quality | Sprint 5 | Pass turns_per_character to close_scene(). Distinguish mechanical silence from chosen restraint. |

## Character Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-C01 | Maya Space Psychologist | T105+T107 | Character | Done | Redesigned as behavioural scientist observer. Sprint 4. |
| BL-C02 | Speaker Distribution Fix | T114 | Character | Sprint 5 | Urge initialised as threshold + 1.5. All characters equal margin at turn 1. |
| BL-C03 | Speaker Balance | T114 | Character | Backlog | Further distribution tuning once BL-C02 is validated across long scenes. |

## Tile Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-T03 | Name Injection Fix | T103 | Tile | Sprint 5 | Explicit 'Your name is X.' as first persona string line. No more placeholder leakage. |
| BL-T05 | Maya KB Writer | T105 | Tile | Done | close_scene() writes structured entry to maya_kb.json. Sprint 3. |
| BL-T06 | Thought Anti-Repetition | T106 | Tile | Sprint 5 | Thought block protected by same anti-repetition mechanism as Speech. |

## Infra Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-I01 | Multi-World Support | T107+T100 | Infra | Backlog | Multiple world configs. Creator switches worlds. |
| BL-I02 | Archive Browser | T109+T111 | Infra | Backlog | In-notebook UI to browse past archives. |
| BL-I03 | Auto Git Commit | T109 | Infra | Backlog | Auto-commit to GitHub after SCENE_END. |
| BL-I04 | Token Sentinel None-Guard | T108 | Infra | Done | int(x or 0) guard. Sprint 1. |
| BL-I05 | BFT as Cockpit Button | T116+T111 | Infra | Backlog | T116 SmokeTester exposed as single Cockpit button. |
| BL-I06 | Token Ledger Redesign | T108+T109+T111 | Infra | Done | SceneLedger per-scene/turn/character segregation. Sprint 4. |
| BL-I07 | Scene Boundary Markers | T107+T109 | Infra | Done | SCENE_BOUNDARY written to history. reload_history() added. Sprint 4. |

## New Tiles

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-N01 | T119 Scene Wizard | T119 (New) | New Tile | Backlog | Generative scene setup. LLM drafts Environment, Objective, Roles from plain-language input. |
| BL-N02 | T120 Orchestrator | T120 (New) | New Tile | Backlog | Director layer above simulation loop. Scene type parameters, intervention, quality scoring. |

## Data & Platform Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-D01 | Maya Training Data Export | T105+T109 | Data | Backlog | JSON-L export with turn metadata, quality scores, character labels. |
| BL-D02 | Scene Metadata Tagging | T109 | Data | Backlog | Tag archives with scene type, character count, quality score. |
| BL-P01 | GitHub Auto-Commit | T109 | Platform | Backlog | Auto-commit archives after each completed scene. |
| BL-P02 | Codespaces Startup Script | Platform | Platform | Backlog | devcontainer.json with auto pip install and .env template. |

## Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0 | 06 Mar 2026 | SK + C | Initial backlog. |
| v1.1 | 08 Mar 2026 | SK + C | Added BL-I04. |
| v1.2 | 09 Mar 2026 | SK + C | Sprint 1 closed. Sprint 2 items added. |
| v1.3 | 12 Mar 2026 | SK + C | Sprint 2+3 closed. Sprint 4 scoped. |
| v1.4 | 13 Mar 2026 | SK + C | Sprint 4 closed. BL-C02, BL-E11, BL-Q04, BL-T06, BL-T03 added. Sprint 5 scoped. 43 items total. |