Noah's Ark OS

Product Backlog

v1.5  |  13 March 2026  |  Sprint 5 Closed

# Summary

| Category | Total | Done | Sprint 6 | Backlog | Notes |
| --- | --- | --- | --- | --- | --- |
| Engine | 10 | 8 | 0 | 2 |  |
| UI | 8 | 5 | 2 | 3 | BL-U09 build + BL-U10 new |
| Character | 4 | 3 | 0 | 1 | BL-Q04 partial → Sprint 6 proper fix |
| Quality | 5 | 1 | 2 | 2 | BL-Q01 + BL-Q04 → Sprint 6 |
| Infra | 6 | 5 | 0 | 1 |  |
| Oracle | 3 | 1 | 0 | 2 |  |
| New Tiles | 2 | 0 | 0 | 2 | T119, T120 |
| Data | 2 | 0 | 0 | 2 |  |
| Platform | 2 | 0 | 0 | 2 |  |
| TOTAL | 42 | 23 | 4 | 17 |  |

# Changelog

| Version | Date | Changes |
| --- | --- | --- |
| v1.0 | 06 Mar 2026 | Initial backlog — 35 items across 8 categories. |
| v1.1 | 08 Mar 2026 | Added BL-I04 (T108 None-Guard). Sprint 1 scope finalised. |
| v1.2 | 09 Mar 2026 | Sprint 1 closed. 8 items Done. Added BL-E05 thru BL-P02. 32 items total. |
| v1.3 | 12 Mar 2026 | Sprint 2 + 3 closed. Added BL-E09-10, BL-T05, BL-Q02. 38 items. Sprint 4 scoped. |
| v1.4 | 13 Mar 2026 | Sprint 4 closed. Added BL-C01, BL-I06-07, BL-U07-09, BL-C02, BL-T03, BL-E11, BL-Q04, BL-N02 revised. 42 items. |
| v1.5 | 13 Mar 2026 | Sprint 5 closed. BL-C02, BL-T03, BL-E11, BL-I05 Done. BL-Q04 partial → Sprint 6. Added BL-U10 (new). Sprint 6 scoped at 5 items. 42 items total. |

# Engine Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-E01 | Scene End Detection | T114+T106 | Engine | ✅ Done | [[SCENE_END]] signal in T106 prompt. T114 detects, strips from display, triggers archive. Verified Sprint 1. |
| BL-E02 | Anti-Repetition | T103+T106+T107 | Engine | ✅ Done | last_utterances anti-repetition block. Stress tested Sprint 2. Verified. |
| BL-E03 | Pace Control | T111+T114 | Engine | ✅ Done | Digital/Human/Cinematic pace dropdown. pace_delay() formula. |
| BL-E04 | Context Poisoning Prevention | T104 | Engine | ✅ Done | Pinned (2) + sliding (8) hybrid window. Stress tested Sprint 2. Verified 20+ turns. |
| BL-E05 | Scene Role Boundary | T103+T106+T111 | Engine | ✅ Done | Role field in cockpit. Hard constraint in T103 persona string. Roles held 20+ turns. Sprint 2. |
| BL-E07 | Passive Character Reactions | T106+T114 | Medium | 📋 Sprint 6 | [Thought] only for passive chars — no speech. Richer archive data. |
| BL-E09 | Urge-Based Turn Selection | T114 | Engine | ✅ Done | Competitive margin-based selection. Expression threshold. Tiebreak randomisation. Sprint 2. |
| BL-E10 | Phantom Character Fix | T106 | Engine | ✅ Done | Witness Rule (Rule 3). No hallucinated participation. Sprint 3. |
| BL-E11 | Mid-Scene Character Entry | T111+T114 | High | ✅ Done | SCENE_EVENT injection on pause-resume delta. Verified Sprint 5. |
| BL-T03 | Name Injection Fix | T103 | High | ✅ Done | "Your name is {name}." as first persona line. Zero self-ref failures Sprint 5. |

# UI Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-U01 | Cockpit Button Rework | T111 | UI | ✅ Done | New Scene / Start / Pause-Resume / Reset Ark. All four semantics verified Sprint 1. |
| BL-U06 | Scrollbar Fix | T111 | UI | ✅ Done | overflow:visible on cockpit rows. Sprint 1. |
| BL-U07 | Action-Only Speech Placeholder | T111 | Low | ✅ Done | 💬 -- injected when no quoted speech. T111 v5.10.2. Sprint 4. |
| BL-U08 | Maya Reflection Card | T111 | Low | ✅ Done | Indigo HTML card for Maya reflection. T111 v5.10.2. Sprint 4. |
| BL-U09 | UI Aesthetic Elevation | T111+T117 | Medium | 📐 Build Sprint 6 | Design complete Sprint 5. Build Sprint 6 — cockpit + card console elevation for demo-quality presentation. |
| BL-U10 | Init Urge Display Label Fix | T111 | Low | 📋 Sprint 6 | Cockpit init banner shows flat "Urge: 7". Internal init is threshold+1.5. One-line cosmetic fix. |
| BL-U03 | Searchable Character Roster | T111 | Medium | 📋 Backlog | Filter/search in Mission Personnel. Needed when soul count > 10. |
| BL-U05 | Soul Dossier Editor | T111+T107 | Medium | 📋 Backlog | In-app soul JSON editing without touching file directly. |

# Character Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-C01 | Maya Redesign — Space Psychologist | T105+souls JSON | Medium | ✅ Done | ISA Behavioural Sciences Division. narrate() reads group dynamics. close_scene() assesses stress responses. Sprint 4. |
| BL-C02 | Speaker Distribution Fix | T114 | High | ✅ Done | urge = threshold + 1.5. Equal margin 1.5 for all tones. Valentina fired turn 2 in Scene 5. Sprint 5. |
| BL-Q04 (partial) | Maya Silence Attribution | T105 | High | ⚠️ Sprint 6 fix | Data hook built Sprint 5 (turns_per_character dict). Narration prompt fix required Sprint 6 — Maya still poeticises mechanical silence. |
| BL-T05 | Maya Knowledge Base | T105 | Medium | ✅ Done | maya_kb.json writer in close_scene(). Structured entry per scene. Sprint 3. |

# Quality Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-Q02 | Third-Person Self-Reference Fix | T106 | Medium | ✅ Done | Rule 2 in CHARACTER RULES. Zero occurrences in Sprint 3+. Verified. |
| BL-Q01 | Maya Template Phrase Reduction | T105 | Medium | 📋 Sprint 6 | Inject variation constraints into narrate() prompt. Reduce repeated template phrases across consecutive turns. |
| BL-Q03 | Character Voice Consistency | T103+T106 | Medium | 📋 Backlog | Strengthen identity anchoring against mid-scene voice drift. |
| BL-Q05 (new) | Thought Block Variation Audit | T103 | Low | 📋 Backlog | Anti-repetition block covers Speech but not Thought. Add thought-variation check for consecutive unselected turns where Thought repeats verbatim. |

# Infra Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-I04 | Token Sentinel None-Guard | T108 | Medium | ✅ Done | int(x or 0) guard on token counts. Sprint 1. |
| BL-I05 | BFT as Cockpit Button | T116+T111 | Medium | ✅ Done | BFT accessible as single cockpit button. Sprint 5. |
| BL-I06 | Token Ledger Redesign | T108+T109+T111 | Critical | ✅ Done | SceneLedger. Per-scene/turn/character. Archive token_log block. Sprint 4. |
| BL-I07 | Scene Boundary Markers | T109+T107 | High | ✅ Done | SCENE_BOUNDARY in global_history. reload_history() in T107. Sprint 4. |
| BL-I01 | Multi-World Support | T107+T100 | High | 📋 Backlog | Multiple world configs. Creator switches without code change. |
| BL-I02 | Archive Browser | T109+T111 | Medium | 📋 Backlog | In-notebook archive browse and replay UI. |

# Oracle Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-O01 | Oracle Scroll Containment | T112 | Critical | ✅ Done | Textarea replaces Output widget. Scroll contained in tab. Sprint 1. |
| BL-O02 | Oracle Response Formatting | T110+T112 | Medium | 📋 Backlog | Structured sections: Personnel summary, Cost summary, Chronicle excerpt. |
| BL-O03 | Oracle History Search | T110 | Medium | 📋 Backlog | Search archive files by keyword across sessions. |

# New Tiles Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-N01 | T119 Scene Wizard | T119 (New) | High | 📋 Sprint 7+ | Generative scene setup. LLM drafts Environment, Scene Context, and SCENE ROLES from plain-language creator input. |
| BL-N02 | T120 Orchestrator | T120 (New) | High | 📋 Design Sprint 6 | Director layer above sim loop. Creator injection field for live narrative control. Scene type parameter pre-sets (interview, debate, social). Design Sprint 6, build Sprint 7. |

# Data Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-D01 | Maya Training Data Export | T105+T109 | High | 📋 Backlog | JSON-L export in Maya training format with quality scores and character labels. |
| BL-D02 | Scene Metadata Tagging | T109 | Medium | 📋 Backlog | Tag each archive: scene type, character count, turn count, quality score. |

# Platform Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-P01 | GitHub Auto-Commit on Archive | T109 | Medium | 📋 Backlog | Auto-commit archives to GitHub repo after each completed scene. |
| BL-P02 | Codespaces Startup Script | Platform | Low | 📋 Backlog | devcontainer.json with auto pip install and .env template. One-click setup. |

Noah's Ark OS Product Backlog v1.5  |  13 March 2026