Noah's Ark OS

Product Backlog

v1.2  |  09 March 2026  |  Sprint 1 Closed

# Summary

| Category | Total | Done | Sprint 2 | Backlog | Notes |
| --- | --- | --- | --- | --- | --- |
| Engine | 7 | 4 | 1 | 3 |  |
| UI | 5 | 2 | 2 | 3 |  |
| Oracle | 3 | 1 | 1 | 2 |  |
| Infra | 5 | 1 | 1 | 4 |  |
| New Tiles | 2 |  | 1 | 2 |  |
| Quality | 3 |  | 1 | 3 |  |
| Data | 2 |  |  | 2 |  |
| Platform | 2 |  | 1 | 2 |  |
| TOTAL | 29 | 8 | 8 | 21 |  |

# Changelog

| Version | Date | Changes |
| --- | --- | --- |
| v1.0 | 06 Mar 2026 | Initial backlog — 35 items across 8 categories. |
| v1.1 | 08 Mar 2026 | Added BL-I04 (T108 None-Guard). Sprint 1 scope finalised at 7+1 items. |
| v1.2 | 09 Mar 2026 | Sprint 1 closed. 8 items marked Done/Built. Added BL-E05 (Critical, Sprint 2), BL-N01 T119 Scene Wizard, BL-N02 T120 Orchestrator, BL-E06, BL-E07, BL-U04, BL-U05, BL-O02, BL-O03, BL-I05, BL-Q01-03, BL-D01-02, BL-P01-02. Total 32 items. |

# Engine Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-E01 | Scene End Detection | T114+T106 | Engine | Done | [[SCENE_END]] signal in T106 prompt. T114 detects, strips from display, triggers archive. Verified in live run. |
| BL-E02 | Character Identity Stability | T103+T106+T107 | Engine | Built | last_utterances anti-repetition block. Persisted to noah_souls.json. Stress test deferred to Sprint 2. |
| BL-E03 | Pace Control | T111+T114 | Engine | Done | Digital/Human/Cinematic dropdown. pace_delay() formula: base + per-word delay. |
| BL-E04 | Context Poisoning Prevention | T104 | Engine | Built | Pinned (2) + sliding (8) hybrid window + objective reminder. Stress test deferred to Sprint 2. |
| BL-E05 | Scene Role Boundary | T103+T106 | Engine | Backlog | Characters need explicit per-scene role assignment. Surfaced in Sprint 1 — blocking multi-character scenes. Promoted to Critical. |
| BL-E06 | Turn Order Control | T114+T111 | Engine | Backlog | Characters currently fire alphabetically. Creator should be able to set turn order or allow dynamic ordering based on Urge value. |
| BL-E07 | Passive Character Reactions | T106+T114 | Engine | Backlog | Passive characters observe scene but do not speak. Currently they produce no output at all — should generate internal [Thought] only for richer archive data. |

# UI Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-U01 | Cockpit Button Semantic Rework | T111 | UI | Done | New Scene / Start / Pause-Resume / Reset Ark. All four semantics verified in live run. |
| BL-U02 | Mission Personnel Scrollbar Fix | T111 | UI | Done | overflow:visible on cockpit rows. No horizontal scrollbars. |
| BL-U03 | Searchable Character Roster | T111 | UI | Backlog | Filter/search in Mission Personnel. Needed when soul count grows beyond 10. |
| BL-U04 | Scene Template UI (Scene Wizard) | T119 | UI | Backlog | Creator describes scene in plain language. Engine drafts Environment + Objective + Roles. Generative input layer. New tile T119 SCENE_WIZARD. |
| BL-U05 | Soul Dossier Editor | T111+T107 | UI | Backlog | In-app editing of character identity, mood, tone, dossier without touching JSON directly. |

# Oracle Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-O01 | Oracle Scroll Containment | T112 | Oracle | Done | Textarea replaces Output widget. Scroll contained in tab. Verified. |
| BL-O02 | Oracle Response Formatting | T110+T112 | Oracle | Backlog | Oracle responses are plain text. Add structured sections: Personnel summary, Cost summary, Chronicle excerpt. Easier to read. |
| BL-O03 | Oracle History Search | T110 | Oracle | Backlog | Allow Oracle to search archive files by keyword, not just current session history. |

# Infra Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-I01 | Multi-World Support | T107+T100 | Infra | Backlog | Multiple world configs (noah_souls_world2.json etc.). Creator switches worlds without modifying code. |
| BL-I02 | Archive Browser | T109+T111 | Infra | Backlog | In-notebook UI to browse, open, and replay past scene archives. |
| BL-I03 | Auto Git Commit on Archive | T109 | Infra | Backlog | After each [[SCENE_END]] archive, auto-commit to GitHub. Requires git subprocess or GitHub API integration. |
| BL-I04 | Token Sentinel None-Guard | T108 | Infra | Done | int(x or 0) guard on token counts. Prevents TypeError crash on None usage metadata. |
| BL-I05 | BFT as Cockpit Button | T116+T111 | Infra | Backlog | Expose T116 SmokeTester as a single button in Cockpit. Currently requires manual cell execution. |

# New Tiles Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-N01 | T119 Scene Wizard | T119 (New) | New Tile | Backlog | Generative scene setup tile. LLM drafts Environment, Objective, and SCENE ROLES from plain-language creator input. Lowers skill floor for non-technical creators. |
| BL-N02 | T120 Orchestrator | T120 (New) | New Tile | Backlog | Director layer above simulation loop. Monitors role adherence, narrative progress, output quality. Can intervene, nudge characters, flag low-quality turns. Quality counterpart to T108 TokenSentinel. |

# Quality Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-Q01 | Maya Template Phrase Reduction | T106+T105 | Quality | Backlog | Maya's narration reuses template phrases. Inject variation instructions and diversity constraints into T105 prompt. |
| BL-Q02 | Archive Quality Score | T109+T120 | Quality | Backlog | Attach a quality metadata block to each archive. T120 Orchestrator scores narrative completeness, role adherence, and turn diversity. |
| BL-Q03 | Character Voice Consistency | T103+T106 | Quality | Backlog | Characters occasionally drift in vocabulary and tone mid-scene. Strengthen identity anchoring in T103 persona string. |

# Data Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-D01 | Maya Training Data Export | T105+T109 | Data | Backlog | Structured export of scene archives in Maya training format. JSON-L with turn metadata, quality scores, character labels. |
| BL-D02 | Scene Metadata Tagging | T109 | Data | Backlog | Tag each archive with scene type, character count, turn count, world name, quality score. |

# Platform Items

| ID | Title | Tile(s) | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| BL-P01 | GitHub Auto-Commit on Archive | T109 | Platform | Backlog | Auto-commit scene archives to GitHub repo after each completed scene. See BL-I03. |
| BL-P02 | Codespaces Startup Script | Platform | Platform | Backlog | devcontainer.json with auto pip install and .env template. One-click Codespaces setup. |

Noah's Ark OS Product Backlog v1.2  |  09 March 2026